Workshop Main Objective

Leverage learnings from OSA Mexico & Wacam in GCP to co-design a global, scalable, configuration-driven analytical product in Databricks — using Latin America as the lighthouse. Target architecture enables enterprise-grade KPI calculation as governed data products, unlocks Generative AI via Genie Agents & AI Supervisors, and allows any new market to onboard through configuration alone — same code, same standards, different data.

|  | DAY 1 Mon · Oct 19 Design the Standard | DAY 2 Tue · Oct 20 Co-Design the Pipeline | DAY 3 Wed · Oct 21 Build Plan & Governance | DAY 4 Thu · Oct 22 Full Solution |
| --- | --- | --- | --- | --- |
| MORNING 08:30–12:30 | Design Rules & Patterns - 10 design rules: scalable configurable pipeline - Separation of layers with clear contracts - Market as parameter: configure, not code - Clean core domains, no KPI logic - Standard 8-block SP template for every procedure - KPI registry as single source of truth - Idempotent, quality-gated, incremental loads - patterns confirmed for carry-forward ✔ 10 design rules agreed as shared quality standard ✔ Patterns confirmed; shared CDRB foundation set | TO-BE Pipeline Blocks 1–4 - Block 1 — Source Ingestion: GCP federated bridge, Nielsen, Snacksync, files - Block 2 — Silver Layer: standardize, cleanse, kg & local currency - Block 3 — Core Domains: canonical source-agnostic entities - Block 4 — Market Config: config tables + shared functions, market-keyed New Data & Harmonization - Nielsen, Snacksync, manual files, Brazil VR/PVC scoped - Manual files harmonization design agreed ✔ Data source inventory aligned ✔ Critical path identified; phases mapped | WS-1: Mexico & Wacam (Nov & Dec) - OTC ¦ EPOS ¦ SISO ¦ Master Data ¦ Market Share ¦ Gen BI November — CDRB: A, C, D - AS-IS → TO-BE pipeline design (MX & WC as reference) - Manual files harmonization; populate with MX & WC data - Market Share: Nielsen schema optimization recommendations - Business rules → config objects (AI-assisted code reading) - Core Domain fit/gap for full LA (incl. Brazil) - KPI harmonization: structure, formulas, filters, calculation December — CDRB: B, E–L - Foundations build: config tables, shared functions, SP template - Core domains → Databricks exploration zone - AI-assisted Market level objects as configurable objects - KPI engine E2E for WC & MX; Data Quality & Governance ✔ Named resources per track; CDRB register populated ✔ Working prototype foundations by end of December | Full Prototype — January 2027 (Fixed-Price SOW) - Full solution: global scalable product in Databricks exploration zone - Common KPI definitions in DBX designated configurable objects - All 8 blocks: ingestion, silver, core domains, KPI engine, metric views, Genie, AI/BI - Global Scalability Playbook: config-only onboarding for new markets - Foundation build: config tables, shared functions, SP template - AI-assisted redesign: Market level objects + pre-calculated KPIs as configurable objects - Data Quality, Governance & Documentation end-to-end - CDRB reviews applied to all items; all applicable cases listed ✔ Full prototype scope & SOW commitment confirmed ✔ Global Scalability Playbook outline agreed; blueprint sign-off scoped |
| AFTERNOON 13:30–18:30 | CDRB Establishment - clean-code principles: Core Domains First · Rules as Data · One KPI Engine · SP Template · Idempotent · Fix Findings - CDRB review sections A–L: Architecture, Core Domains, Config, Code Structure, Loading & Quality, KPI Accuracy, Performance, Scalability, Security, Testing, Observability, Governance - Pull Request Checklist: formal definition of done per section A–L - CDRB team: Chair · Functional Leads MX & WC · Architect · Modeler · Engineer · QA Lead · KPI Steward - Operating rhythm: weekly CDRB sessions ✔ CDRB checklist (A–L) formally agreed ✔ CDRB team constituted; design requirements list agreed | Pipeline Blocks 5–8 + Build Sequence - Block 5 — KPI Calculation: parameterized engine (sell-in, SISO, inventory, shipment, market share) - Block 6 — KPI Publication: generic 6-step publish (composites → UoM → FX → calendar → merge) - Block 7 — Metric Views: wide-format pivot, Genie readiness, RLS - Block 8 — Consumption: Databricks AI/BI dashboards + Genie spaces - 3-tier refresh: weekend full rebuild ¦ nightly 3-month ¦ hourly 15-day Phase Build Sequence - Phase 1 — Foundations: config tables, shared functions, utilities, SP template - Phase 2 — Core Domains: 6 entities, parallel-run reconciliation - Phase 3 — KPI Domain: Register → Configure → Build → Publish → Reconcile → Sign-off ✔ 8-block architecture agreed & signed off ✔ Long KPI model confirmed; refresh strategy agreed | WS-2: Brazil & Southern Cone (Nov & Dec) - Brazil PVC/VR ¦ OTC ¦ EPOS ¦ SISO ¦ Master Data ¦ Market Share ¦ Snacksync ¦ Gen BI November — Back-Office Team - AI-assisted GCP stored procedure inventory → KPI inventory template - Power BI DAX extraction: measures, calculated columns → KPI entries - Preliminary manual files mapping; Snacksync scope agreed - KPI inventory populated: code, formula, filters, calendars, additivity, owner - Conflict register: BR/SOCO findings vs. MX/WC canonical definitions November — Front-Office Team (Market Visits) - Market visits: São Paulo (BR) · Buenos Aires (SOCO) - Business & technical interviews: undocumented rules, workarounds, tribal knowledge - Manual files mapping deep dive with users & owners December — CDRB: B, E–L - Full LA manual files template + TO-BE pipeline design for BR & SOCO - Snacksync integration finalized; Market Share data inventory for BR & SOCO - Core Domain fit/gap completed for full LA incl. Snacksync - Business rules as OO config objects; KPI harmonization for full LA ✔ Back-office & front-office teams assigned; market visits planned ✔ KPI inventory & conflict register produced for BR & SOCO | Lingaro Readiness - Part 1 — New Ways of Working: methodology mapped to 8-block pipeline & CDRB; daily execution model; PR workflow; incremental delivery; risk transparency - Part 2 — Use Case Showcase: 2–3 comparable projects with architecture, scalability, AI tooling, quality governance & lessons learned evidence - Part 3 — Named Resources: all 8 roles confirmed (Data Engineers 1–5, Gen BI Engineers 1–2, Senior Architect); experience, WS assignment, first deliverable date, travel plan (São Paulo, Buenos Aires), environment & AI tooling readiness - Part 4 — Governance Calendar: daily stand-ups ¦ weekly CDRB reviews ¦ bi-weekly executive updates ¦ monthly SteerCo - November 2 Commitment Round: each named Lingaro engineer states first deliverable & date ✔ Methodology readiness demonstrated & validated against CDRB ✔ Named resources confirmed; travel & environments ready ✔ Every person commits to first deliverable for November 2 |

LA EXECUTION PLAN — Workstreams, Roadmap & Convergence - 8 named Lingaro roles across 2 parallel workstreams (WS-1: Senior Architect, Partner Architect, DE 1 & 5, Gen BI 1 & 2 ¦ WS-2: DE 2, 3 & 4) sharing a single CDRB quality gate - Fixed-price SOW: Lingaro delivers full LA prototype in Databricks exploration zone by January 2027 - Roadmap: Nov (foundations + config objects) → Dec (solution design + full LA harmonization) → Jan/27 (full LA prototype + Blueprint Sign-off) → Feb–Mar/27 (migration to Databricks AWS Dev + scalability proof: config-only onboarding) → Apr/27 (project team testing in DEV) → May–Jun/27 (full user testing) → Jul/27 (integration testing in QA) → Aug/27 (UAT in QA) → Sep/27 (go-live) - Convergence proof point: Brazil & Southern Cone onboard by configuration only — same code, same CDRB standards, different data — the global scalability proof for future rollout beyond Latin America

DAY 1  —  Monday, October 19

⚑  Objective: Build the shared platform using concrete evidence from both BUs. Close the AS-IS analysis to set the design vision: a full LA solution with global scalability, configurable for new markets.

Day 1 - MORNING  —  OSA Mexico & Wacam learnings for a Global scalable configurable product

The 10 Design Rules for scalable products

Layers with contracts — Each layer in the pipeline has one clear responsibility — ingestion loads data, core domains standardize it, the KPI engine calculates measures, and publishes expands and delivers. Layers communicate through defined contracts: what goes in, what comes out, who owns it. When responsibilities are separated, a change in one layer never breaks another, and teams can work in parallel with confidence.

Market is a parameter — The pipeline serves any market — Mexico, Wacam, Brazil and Southern Cone — by changing a configuration setting, not by editing code. Market-specific values such as order number ranges, document type lists, and item categories live in managed configuration tables. Onboarding a new market means adding rows to those tables, not copying and rewriting the entire pipeline.

Domains are clean — Core domain tables represent business objects (orders, invoices, deliveries) exactly once, with a declared grain and business key. They hold standardized attributes and classifications — weights in kilograms, values in local currency — and nothing else. KPI decisions such as "is this a return or a refusal" belong in the KPI calculation layer, keeping domains reusable across every KPI and every market. Some good foundations exist today, such as separate tables per business object, which we carry forward and strengthen.

Same template for every procedure — Every stored procedure follows the same 8-block template in the same order: Contract, Context, Config, Extract, Transform, Quality Gate, Load, Log. The header declares the procedure's purpose, grain, business key, owner, and version. One shared logging utility handles all status tracking. Good practices already in place — documented headers and consistent error handling — become the baseline for a fully standardized structure.

Readable transforms — Every transformation step is named after the business concept it represents — "invoice_roles", "open_order_buckets", "net_revenue" — so a new team member can understand the logic without a walkthrough. Each step does one thing. Thresholds and constants come from configuration, not inline literals. Naming conventions are consistent across procedures and business units.

Idempotent loads with quality gates — Every data load is safe to re-run — it either completes fully or leaves the table unchanged. Before any data is persisted, a quality gate validates key uniqueness, checks for orphan records, reconciles output against the source, and flags missing conversion factors. Joins to master data use inclusive patterns with an "unknown" placeholder so that no record is silently lost when a customer or product is missing from a hierarchy. Some procedures already use safe merge-based loads today — we extend this pattern to every procedure.

Calculate once, expand late — The KPI engine calculates each measure once in base units — kilograms and local currency. A generic publish layer then expands to other units of measure, currencies, and calendar periods using the KPI registry. Adding a new unit or currency is a configuration change, not a code change. One central currency conversion policy applies consistently across all pipeline domains.

The registry is the dictionary — The KPI registry is the single source of truth — it defines every KPI's formula, components, adjustments, units, calendars, additivity, owner, and global alignment. The dictionary is generated from the registry, so they can never disagree. Every KPI row has a named steward and a link to its global definition, ensuring accountability and traceability from code to business documentation.

Lowest grain once — All KPIs are calculated at the lowest grain — daily — exactly once. Weekly, monthly, and custom period figures are derived by a calendar service using the additivity rules declared in the registry. Business rules such as SISO customer-type assignments live in configuration tables with priority-based matching, making them easy to update without a code release and impossible to drift between time-grain variants.

Prove it — The pipeline is tested like software. Shared functions have unit tests. Every procedure has a golden-data test with fixed inputs and expected outputs. A parallel-run reconciliation compares the new pipeline against legacy values per KPI, per month, per unit of measure. Known defects are explicitly tracked and resolved. Correctness is proven by evidence, not assumed by comparison. Including stablish monitoring to track runtime evolution, pint of failures and costing by run.

Patterns to Preserve (Carry Forward Into the TO-BE)

Mexico already has several good practices that should be preserved in the redesign:

- Documented header in every procedure (purpose, sources, target, version history)

- Consistent exception handling with status logging

- Deterministic hashed surrogate keys and unknown member handling

- De-duplication with full business ordering

- Watermark-driven incremental processing (exists in some procedures)

- Merge-based loads (subset of procedures)

- Narrow KPI model with unpivot pattern (SISO procedures)

- Multi-calendar model: natural, MDLZ retail, and O9 planning calendars

- Manual adjustments loaded from a data source, not hard-coded

- SISO rules documented with rule numbers and BRD references

- Safe division for shares and prices

- Wrapper procedure calling sub-procedures in sequence

✔  Expected Outcome: Shared understanding across all participants of why the current pipeline cannot scale. Good patterns acknowledged and preserved in the TO-BE design. Anti-patterns documented and mapped to CDRB review criteria. Agreed problem statement. No one leaves the morning questioning whether transformation is needed.

Day 1 - AFTERNOON  —  Code Design Review Board (CDRB) with LA & Global Scalability Lens

The Code Design Review Board (CDRB) is the quality gate that ensures every new stored procedure, configuration table change, and shared function follows one consistent standard across all markets. The CDRB is not bureaucracy — it is the mechanism that prevents the drift, duplication, and undocumented decisions that created 21 production defects in the current pipeline.

The 6 Clean-Code Design Principles

These six principles are the foundation of the CDRB. Every review criterion maps back to at least one of them.

P1 — Core domains first:  Clean, reusable domain tables — one row per business object, no KPI logic — serve as the foundation for everything built on top.

P2 — Rules as data, not code:  Business rules move into versioned configuration tables. The same code runs for any market; only the configuration changes.

P3 — One KPI engine, one registry:  Base measures are calculated once in kg and local currency. A single KPI registry handles composites, units of measure, currencies, and calendars.

P4 — Same template for every procedure:  8 standard blocks — Contract, Context, Config, Extract, Transform, Quality Gate, Load, Log — making code predictable, testable, and easy to hand over.

P5 — Idempotent & incremental:  Watermark-driven processing combined with merge on business key means any run can be repeated safely without data loss or duplication.

P6 — Fix known defects while rebuilding:  All 21 identified production defects are resolved by architecture design, not by patching individual procedures.

CDRB Review Sections: Criteria in Business Language

The 13 review sections below define what the CDRB checks. Each section has an objective (what we are trying to achieve), a benefit (why it matters for the business), individual criteria in plain English, and the expected output for solution design and build.

Section A — Architecture & Layering

Objective: Every component in the pipeline has one clear job and stays in its lane. Data flows through defined layers with clear contracts between them.

Benefit: When responsibilities are separated, a change to how we calculate a KPI does not break how we ingest data. Teams can work on different layers in parallel. New markets plug in without rewiring the whole pipeline.

| A01 | Each component does one job A procedure that loads customer data does not also calculate KPIs. A procedure that calculates sell-in does not also convert currencies. If a component crosses layer boundaries, it gets split. → Expected output: Every procedure includes a design declaration of its layer, inputs, and outputs. No procedure spans two layers. |
| --- | --- |

| A02 | Components are where they belong Every object in the pipeline matches the agreed TO-BE blueprint. If something new is needed, it goes through a formal design decision. No rogue objects or unofficial shortcuts. → Expected output: Object catalogue matches the TO-BE flow. Any new object has an approved design record before build begins. |
| --- | --- |

| A03 | Market is a setting, not code The pipeline works for any market — Mexico, Wacam, Brazil — by changing a setting, not by editing code. No "if Mexico, do this; if Wacam, do that" branches exist anywhere in the pipeline. → Expected output: Market identifier as a parameter on every procedure and a column on every table. Zero market-specific code branches. |
| --- | --- |

| A04 | Environment is a setting, not code Moving the pipeline from development to testing to production requires no code changes — just environment settings. No hard-coded database names or project identifiers. → Expected output: All catalogue and schema references come from environment variables. Confirmed clean in all environments. |
| --- | --- |

| A05 | One conductor per layer Each layer has one orchestrator that controls execution order. No external scheduling systems embedded in the code, no leftover placeholders from legacy tools. → Expected output: Workflow definition shows clean orchestration with no external scheduler IDs embedded in procedure logic. |
| --- | --- |

Section B — Core Domain Design

Objective: Build clean, reusable data tables that represent business objects (orders, invoices, deliveries) exactly once, with consistent quality.

Benefit: When every KPI starts from the same trusted core data, two dashboards will never show different numbers because they read from different source tables. Core domains are built once and shared — no duplication across markets.

| B01 | Every table has a declared identity Each table states what one row represents — for example, "one row per order line per market" — and what makes that row unique. The system enforces uniqueness automatically. Duplicates are caught before they reach downstream layers. → Expected output: Header declaration with grain and business key, plus automated uniqueness test results for every table. |
| --- | --- |

| B02 | Market boundaries come from configuration What counts as a "Mexico order" or a "Wacam invoice" is defined in a managed configuration table, not written into the code. Adding a new market means adding rows to the configuration table, not editing procedures. → Expected output: Market scope configuration table populated. No order ranges, organisation codes, or channel identifiers in any procedure. |
| --- | --- |

| B03 | Business classifications come from reference tables What type of document an invoice is (billing, credit note, return), what a reason code means (refusal, cancellation) — these are looked up from managed reference tables, not written as lists inside procedures. → Expected output: Role tables for documents, reason codes, and item categories populated and used consistently across all procedures. |
| --- | --- |

| B04 | Measurements are standardised at the boundary All weights are converted to kilograms and all values to local currency at the point where data enters the core domain. Downstream layers never deal with raw units from the source system. → Expected output: Shared weight and currency conversion functions used consistently. No raw source-system unit exposed as a measure in any domain table. |
| --- | --- |

| B05 | Core tables describe what happened, not how to measure it The order table records that an order exists with its attributes. Whether that order counts as a "cancellation" or an "on-time delivery" for KPI purposes is decided later in the KPI engine — not baked into the core data. → Expected output: Domain tables contain attributes and document roles only. No KPI flags, no calculated measures, no business rule outcomes. |
| --- | --- |

| B06 | Every record is traceable Each row has a deterministic, reproducible identifier. When a customer or product code is missing from the master data, a documented "unknown" placeholder is used — so the row is never silently lost. → Expected output: Hashed keys and unknown-member function used consistently across all domain tables. |
| --- | --- |

| B07 | No data is silently lost When a delivery references a customer not found in the hierarchy, the delivery still appears in the output — tagged as "unknown" and counted by the quality gate. Today such deliveries are silently dropped. → Expected output: All joins to master data use outer joins with unknown-member handling. Quality gate reports the unknown record count in every run. |
| --- | --- |

Section C — Configuration: Business Rules as Data

Objective: Every business rule that might change — market definitions, document classifications, SISO customer rules, currency policies, cut-off windows — lives in a managed configuration table, not in the code.

Benefit: Business teams can request rule changes (for example, adding a new SISO customer chain) through a governed data update instead of waiting for a development cycle. Configuration is versioned with history — you can always trace what changed, when, and why. This is also what makes multi-market scalability possible: same code, different configuration per market.

| C01 | Rules are rows, not code Every rule the business might change — SISO customer assignments, FX policies, market scope, document roles — exists as a row in a versioned configuration table with an owner and effective dates. Changing a rule is a configuration update, not a code deployment. → Expected output: Ten configuration tables populated with owner, valid-from/valid-to dates, and full change history. |
| --- | --- |

| C02 | No hidden numbers or dates Thresholds like "reload the last 5 months" or "billing cut-off is 3 days before month end" are named in configuration, not buried as literals in procedures. The run date is always a parameter — the pipeline never calls "today's date" internally. → Expected output: All thresholds, time windows, and dates traced to named configuration entries. Run date passed as a parameter on every procedure. |
| --- | --- |

| C03 | No copy-paste procedures If two procedures are more than 70% similar, they should be one procedure with a parameter. Today we have near-identical monthly and weekly SISO procedures that have already drifted, and customer hierarchy procedures that are copies with differences. → Expected output: Similarity check confirms no procedure pairs exceed 70% overlap. |
| --- | --- |

| C04 | One source per reference dataset Unit-of-measure conversions, exchange rates, financial ratios, plant locations, and calendars each come from exactly one master table or function. No procedure bypasses the master to read from a different source. → Expected output: Lineage confirms a single source per reference type across all procedures. |
| --- | --- |

| C05 | Configuration changes are governed Every change to a configuration table is versioned, peer-reviewed, and accompanied by a test case. Configuration is treated with the same rigour as code. → Expected output: Pull request trail for every configuration change. Test case confirming the rule change produces the expected output. |
| --- | --- |

Section D — Code Structure & Readability

Objective: Every stored procedure follows the same predictable 8-block structure in the same order. Code is readable, clearly named, and handles edge cases explicitly.

Benefit: Predictable structure means faster onboarding, easier debugging, and more reliable reviews. When every procedure looks the same, the CDRB reviews efficiently because reviewers know exactly where to look.

| D01 | Every procedure follows the 8-block template Every procedure contains the same 8 sections in order: Contract (what it does and what it produces), Context (market and run date), Config (read business rules), Extract (get changed data), Transform (apply logic), Quality Gate (validate before saving), Load (persist safely), Log (record result). This makes every procedure predictable. → Expected output: Template compliance confirmed. Header complete with purpose, grain, business key, owner, and version on every procedure. |
| --- | --- |

| D02 | One logging method throughout All status logging goes through a single shared utility. Errors are caught, logged with context, and re-raised — never silently ignored. Today three different logging utilities are used across the pipeline. → Expected output: Single logging utility confirmed across all procedures. No direct status writes or silent error handling. |
| --- | --- |

| D03 | Readable, focused transforms Each step in the transformation is named after the business concept it represents — for example, "invoice roles" or "open order buckets" — not generic labels like "base 1" or "step 3". No single procedure exceeds 400 lines; no single step exceeds 80 lines. → Expected output: Named business-concept transformation steps. Procedure and step size limits enforced and verified. |
| --- | --- |

| D04 | Explicit handling of missing data When a value is missing, the code explicitly decides what to do: use a default for measures, use the "unknown" placeholder for dimensions. Every conditional branch has a default path. No reliance on arithmetic involving NULL values that silently erases results. → Expected output: Unknown-member function for dimensions, safe default for measures, every conditional branch with an explicit default path. |
| --- | --- |

| D05 | Safe calculations Division by zero is handled safely. Rounding only happens at the final output, never in intermediate steps. When a conversion factor is missing, the result is flagged with a warning — not set to zero silently. → Expected output: Safe division used throughout. Rounding at final output only. Missing conversion factors produce a NULL with a logged warning. |
| --- | --- |

| D06 | Consistent naming KPI codes follow a standard pattern. The unit of measure and currency are stored as separate columns, not embedded in the KPI name. Legacy names are mapped as aliases in the registry for backward compatibility. → Expected output: Naming convention applied consistently. Legacy alias mapping documented in the registry. |
| --- | --- |

| D07 | Strict type checking The database engine validates data types. A text value being compared to a number is caught before the code runs, not silently producing wrong results at runtime. Code passes automated quality checks. → Expected output: Strict mode enabled. Automated linting clean on all procedures. |
| --- | --- |

| D08 | No ambiguous column selections Production code explicitly lists every column it needs. No "select everything" shortcuts that break when upstream tables change structure. → Expected output: Explicit column lists confirmed in all production transformation steps. |
| --- | --- |

Section E — Data Loading & Quality Assurance

Objective: Every data load is safe to re-run, validates quality before persisting results, and uses incremental processing to manage costs.

Benefit: Safe, repeatable loads mean no more situations where a failed job leaves a report table empty until the next run. Quality gates catch data issues before they reach dashboards — not after the business has already made decisions on incorrect numbers.

| E01 | Incremental by default The pipeline processes only what changed since the last successful run, using a shared watermark mechanism. Full reloads are supported but require explicit justification and are documented. → Expected output: Shared watermark utility used. Incremental processing confirmed for all procedures, with full-load reasons documented where applicable. |
| --- | --- |

| E02 | Loads are all-or-nothing Data is persisted using merge operations that either complete fully or leave the table unchanged. No more delete-then-insert patterns that leave tables empty when the insert step fails. → Expected output: All procedures use merge operations or atomic replacement. Zero delete-then-insert or truncate-then-insert patterns. |
| --- | --- |

| E03 | Quality check before every load Before data is persisted, the system validates: Are record identifiers unique? Are any required identifiers missing? Do referenced records exist in master data? Does the total reconcile against the source? These thresholds are configurable per market. → Expected output: Quality check report for every procedure run, with pass, warn, or fail status. Thresholds defined per market in configuration. |
| --- | --- |

| E04 | Deterministic de-duplication When duplicates exist in source data, the rule for which record wins is explicit, documented, and produces the same result every time regardless of processing order. → Expected output: De-duplication with business-priority ordering and a unique tie-breaker. Results verified to be identical across repeated runs. |
| --- | --- |

| E05 | Re-run safety Running the same pipeline twice on the same data produces identical results. This is tested automatically as part of the build process. → Expected output: Automated re-run test passing in the continuous integration pipeline. |
| --- | --- |

Section F — KPI Calculation, Rules & Accuracy

Objective: KPIs are calculated once in base units (kilograms and local currency), then expanded to other units, currencies, and calendar periods by a generic publish layer. Every KPI is registered in a single registry that is the source of truth.

Benefit: "Calculate once, expand many". Adding a new unit or currency becomes a configuration change, not a code change. This section incorporates SISO rules, calendar aggregation, and currency conversion — all treated as configuration-driven extensions of the KPI calculation framework.

| F01 | Calculate in base units only The KPI engine produces results in kilograms and local currency only. Conversion to cases, pieces, USD, and other calendar periods happens in the publish layer using generic, configuration-driven logic. This eliminates the current pattern of manually writing the same KPI calculation dozens of times for different units. → Expected output: KPI calculation layer outputs in kilograms and local currency only. Publish layer handles all unit, currency, and calendar expansions. |
| --- | --- |

| F02 | Mutually exclusive population splits When records are classified into groups — for example, orders classified as in-process, on credit hold, or post-dated — every record lands in exactly one group, and the sum of all groups equals the total. Today an order at the period boundary falls into no group and disappears from reports. → Expected output: One exclusive classification per split with a completeness check confirming the sum of parts equals the total. |
| --- | --- |

| F03 | Composite KPIs from the registry When a KPI is a combination of others — for example, net revenue = billing minus returns minus refusals — that formula is defined in the KPI registry and evaluated by a generic engine. The formula is not written as a SQL expression inside a procedure, where it might disagree with the dictionary. → Expected output: Registry component definitions for all composite KPIs. Generic composite evaluation engine confirmed. |
| --- | --- |

| F04 | Adjustments and FX policies declared, not hidden Which KPIs receive a net-revenue adjustment, which receive a manual correction, and which use which currency conversion rule are all declared per KPI in the registry and applied by a shared block. Currency policies — which period's exchange rate to use, actual versus budget rate → Expected output: Registry declarations for all adjustment types and FX policies. Single application block confirmed. |
| --- | --- |

| F05 | Additivity is declared Each KPI declares whether it can be summed (additive), must be counted distinctly, must be recomputed as a ratio from components, or represents a snapshot (last value only, not sum). A surrogate key is stored as a "count" measure and inventory stock can be accidentally summed across time periods. → Expected output: Additivity flag per KPI in the registry. Aggregation logic honours the declared additivity type. |
| --- | --- |

| F06 | Long (narrow) KPI model throughout the pipeline KPIs are stored as rows — one row per KPI code, unit of measure, and grain level — not as columns. Adding a new KPI or a new unit means adding rows to the registry, not altering table structures. Any wide-format view for consumption purposes is created at the semantic layer, not in the pipeline itself. → Expected output: Long model confirmed in KPI calculation and publish layers. Wide-format pivot only at the metric view layer. |
| --- | --- |

| F07 | Every KPI has a registered owner Each KPI has a registry entry with a named data steward and a link to the global canonical KPI definition. → Expected output: Registry entry with named owner for every KPI. Global definition link populated. |
| --- | --- |

| F08 | Dictionary generated from code, not maintained separately The KPI dictionary is an export from the registry — it cannot drift from the code. → Expected output: Automated dictionary export from the registry. Drift detection in the continuous integration pipeline flags any discrepancy. |
| --- | --- |

| F09 | SISO rules are data-driven SISO customer chain assignments and formula types (for example, use real sell-out data, use sell-in as a proxy, roll forward the previous stock value) are read from a configuration table with priority-based matching. No customer names exist in the code. Changing a SISO rule for a chain means updating one configuration row. The SISO calculation happens at daily grain only — weekly and monthly figures are derived by the calendar service, eliminating the current duplicated monthly and weekly procedures that have already drifted apart. → Expected output: SISO configuration table populated. Daily-grain SISO calculation confirmed. Calendar-driven aggregation for weekly and monthly periods. No customer names in any procedure. |
| --- | --- |

| F10 | Calendar aggregation from daily base All KPIs are computed at the lowest grain (daily) exactly once. Weekly, monthly, and custom period aggregations are derived by a calendar service using the additivity rules from the registry. → Expected output: Single daily-grain calculation. Calendar periods produced by the shared calendar function. No duplicated weekly or monthly calculation procedures. |
| --- | --- |

Section G — Performance & Cost Efficiency

Objective: The pipeline runs within defined time and cost budgets. Processing is proportional to data changes. Daily runs do not re-scan full history.

Benefit: Predictable runtimes mean the business gets fresh data on time. Cost efficiency means we can afford hourly refreshes for operational decisions without exceeding the compute budget.

| G01 | Runtime budgets defined and tested Each procedure completes within 15 minutes. The full daily pipeline chain completes within 2 hours. The publish layer completes within 20 minutes. These are verified against reference data volumes before production deployment. → Expected output: Benchmark results per procedure and per full chain on reference volumes. |
| --- | --- |

| G02 | Data physically organised for fast querying Tables are partitioned by market and date so queries only read relevant data. Efficient file scanning is confirmed in query execution plans. → Expected output: Partition and clustering strategy documented. Query execution plan evidence showing effective data pruning. |
| --- | --- |

| G03 | Processing proportional to change Daily runs process only data that changed since the last run — not the full history. Full-history scans are reserved for weekend backfill runs only. → Expected output: Bytes read versus bytes changed analysis confirming incremental efficiency. |
| --- | --- |

| G04 | Safe joins that do not multiply data Small reference tables are handled efficiently to avoid unnecessary data movement. Join safety checks catch unexpected data multiplication before it affects results. → Expected output: Row-ratio checks on all joins. No accidental record multiplication confirmed. |
| --- | --- |

| G05 | No slow patterns in critical paths No row-by-row processing or computationally expensive patterns in high-volume procedures. All critical operations use native, optimised capabilities. → Expected output: Review confirms no slow processing patterns in any critical-path procedure. |
| --- | --- |

| G06 | Storage maintenance automated Data compaction, file cleanup, and statistics refresh happen on a defined schedule — not manually or ad hoc. → Expected output: Table maintenance policies defined and scheduled. |
| --- | --- |

| G07 | Cost tracked per layer and market Compute costs are tagged by layer, market, and procedure so expensive operations can be identified and addressed, including monitoring dashboards + Genie. → Expected output: Cost tags applied. Budget tracking confirmed for all layers and markets. |
| --- | --- |

Section H — Scalability & Multi-Market Readiness

Objective: The pipeline works for any market without code changes. Adding a new market means adding configuration rows only.

Benefit: This is the ultimate proof of the architecture. If Brazil and Southern Cone can onboard through configuration alone, the design is truly scalable — and ready for global rollout beyond Latin America.

| H01 | Synthetic market test A fictional market ("ZZ") is added with configuration rows only — zero code changes. The pipeline runs correctly end-to-end for this fictional market. This is the blocker test for scalability. If this test fails, the architecture is not ready. → Expected output: Automated synthetic market test passing end-to-end in the continuous integration pipeline. |
| --- | --- |

| H02 | Volume scalability Processing three times the current data volume stays within one-and-a-half times the normal runtime budget. Stress Test required. → Expected output: Load test results on 3× data volume. |
| --- | --- |

| H03 | Market isolation / Multiple time zones … multiple small refreshes during day Multiple markets can run concurrently without interfering with each other. No shared temporary objects between market runs. Need to have a clear plan and refreshes to deal with markets in different time zones with sharing same pipines. → Expected output: Concurrent multi-market run test passing. |
| --- | --- |

| H04 | Flexible reprocessing for full or market level scope The pipeline supports reprocessing any date range via parameters — no manual intervention or custom scripts needed for backfills or corrections. → Expected output: Backfill runbook with parameter-driven reprocessing confirmed. |
| --- | --- |

Section I — Security & Compliance

Objective: The pipeline follows least-privilege access, protects sensitive data, and maintains a clear audit trail.

Benefit: Proper security means the pipeline passes audits without scrambling, and sensitive data — pricing, customer-level sales — is protected by design, not as an afterthought.

| I01 | Least-privilege access Pipeline jobs run with minimal permissions through service accounts. No personal credentials exist in code, configuration files, or comments. → Expected output: Access grants reviewed and documented. No personal credentials in any pipeline artefact. |
| --- | --- |

| I02 | No sensitive data in code No passwords, tokens, email addresses, or personal identifiers exist in source code, comments, or configuration files. → Expected output: Automated scan confirms no sensitive data in code. |
| --- | --- |

| I03 | Sensitive data classified and protected Columns containing sensitive information are tagged in the data catalogue. Appropriate row-level filtering by market is applied where required by data governance policy. → Expected output: Classification tags applied. Row-level security confirmed for all sensitive columns. |
| --- | --- |

| I04 | Full audit trail Every table carries audit columns: when it was loaded, by which job run, for which market, and as part of which pipeline execution. → Expected output: Audit columns on all tables. Audit trail queryable in the data catalogue. |
| --- | --- |

Section J — Testing & Reconciliation

Objective: The pipeline is tested like software — with unit tests, integration tests, and parallel-run reconciliation against the legacy system. All known defects are explicitly addressed.

Benefit: Automated testing is the safety net that catches regressions before they reach production. Parallel-run reconciliation proves the new pipeline produces correct numbers before the team cuts over and decommissions legacy procedures.

| J01 | Unit tests for shared functions, including automate testing in a periodical way to anticipate potential data issues Every shared function — weight conversion, currency lookup, unknown member handling — has automated unit tests with known inputs and expected outputs. For example: convert 1 pound → expect 0.4536 kg. → Expected output: Test suite with pass/fail results for every shared function. |
| --- | --- |

| J02 | Golden-data tests per procedure Each procedure has a fixed test dataset with expected outputs. The test runs automatically and catches any unintended change in behaviour. → Expected output: Golden-data test suite integrated into the continuous integration pipeline. |
| --- | --- |

| J03 | Parallel-run reconciliation The new pipeline runs alongside the legacy pipeline. KPI values are compared per KPI, per month, and per unit of measure. Differences beyond defined tolerances trigger investigation and resolution before cutover. → Expected output: Reconciliation report within agreed tolerance for all KPIs. All material differences investigated and documented. |
| --- | --- |

| J04 | Legacy defects tracked Each of the known production defects is either confirmed as resolved in the new pipeline or explicitly documented as a known, accepted difference. Should also keep a register to track repetitiveness. → Expected output: Defect register with resolution status for all confirmed defects. |
| --- | --- |

Section K — Observability & Operations

Objective: The pipeline is transparent — you can see what ran, when, how long it took, what data quality issues were found, and what failed. Failures trigger alerts to the right team.

Benefit: When something goes wrong, the team finds and fixes it in minutes rather than discovering it from a wrong report days later.

| K01 | Complete run logs Every run records status, rows read and written, watermark position, duration, and quality gate results. This information is accessible to any team member. → Expected output: Log sample per procedure showing all required fields. |
| --- | --- |

| K02 | Alerts for failures and quality issues When a job fails or a quality gate produces a warning, an alert goes automatically to the owning team. No failures are discovered through user complaints. → Expected output: Alert routing configuration confirmed for all failure and warning conditions. |
| --- | --- |

| K03 | Operational runbook for each job or scenario How to re-run a failed job, execute a backfill, roll back a load, and handle known issues is documented and accessible to the operational team. → Expected output: Runbook published and reviewed by at least one team member not involved in writing it. |
| --- | --- |

| K04 | Visible data lineage Any KPI value can be traced back through the pipeline layers to its source record. Lineage is visible in the data catalogue without requiring manual investigation. → Expected output: End-to-end lineage visible in the data catalogue for all KPI output tables. |
| --- | --- |

Section L — Documentation & Governance

Objective: Every design decision is documented. Every deviation from the CDRB standard has an approved waiver. The KPI registry and dictionary are always in sync. Legacy procedures are mapped to their replacements.

Benefit: Documentation is what makes the architecture maintainable beyond the initial build team. When a new team member joins, they can understand every design choice and why it was made.

| L01 | Design note before build Every Tier 1 component — core domains, KPI engine procedures, publish layer — has an approved design note before development begins. Build does not start without it. → Expected output: Design note at gate G0 for all Tier 1 components. |
| --- | --- |

| L02 | Waivers are explicit and time-bound Any deviation from the CDRB standard has a documented waiver with a named owner and an expiry date. No permanent exceptions. → Expected output: Waiver log maintained. All waivers with owner and expiry confirmed. |
| --- | --- |

| L03 | Registry and dictionary always in sync Every code change that affects KPIs must update the registry in the same pull request. The KPI dictionary is generated from the registry — never maintained separately. → Expected output: Automated sync check in continuous integration confirms no drift between registry and dictionary. |
| --- | --- |

| L04 | Legacy mapping maintained Every one of the current procedures is mapped to its replacement in the new architecture — retired, absorbed, or replaced by a specific new procedure. → Expected output: Decommission mapping table maintained and published. |
| --- | --- |

CODE DESIGN REVIEW BOARD — PULL REQUEST CHECKLIST

The checklist below is the formal definition of done for every new stored procedure. Every item must be confirmed before a pull request is approved and merged.

Section A — Architecture & Layering

☐  Each layer has one job; no procedure spans two layers

☐  Market identifier present as parameter and column on every table and procedure

☐  Catalogue and schema references come from environment settings — no hard-coded paths

☐  Single orchestrator per layer; no external scheduler IDs embedded in code

Section B — Core Domain Design

☐  Grain and business key declared in header; merge key matches business key

☐  Market scope comes from configuration; no order ranges, organisation codes, or channel identifiers in code

☐  Document, reason code, and item-category roles come from managed reference tables

☐  Weights stored in kilograms, values in local currency — via shared functions

☐  No KPI decisions or calculated measures in domain tables

☐  Hashed keys and unknown-member function used consistently

☐  Joins to master data use outer joins with unknown-member handling and quality-gate count

Section C — Configuration & Master Data

☐  Every business rule exists as a versioned configuration row with owner and effective dates

☐  No hidden thresholds or hard-coded dates; run date passed as a parameter

☐  No near-duplicate procedures; similarity above 70% requires consolidation

☐  Single source per reference dataset (units, rates, ratios, calendars)

☐  Configuration changes peer-reviewed and versioned with a test case

Section D — Code Structure & Readability

☐  8-block template followed; header complete with purpose, grain, key, owner, and version

☐  Single shared logging utility used; exceptions re-raised with context

☐  Transformation steps named after the business idea — no generic labels

☐  Consistent null and unknown handling with explicit defaults on all branches

☐  Safe calculations; rounding at final output only; missing factors produce NULL with warning

☐  Naming follows the standard convention with unit and currency as columns

☐  Strict type checking enabled; automated linting clean

☐  Explicit column lists in all production transformation steps

Section E — Data Loading & Quality Assurance

☐  Incremental processing via shared watermark utility (or full-load reason documented)

☐  Merge or atomic replacement; no non-atomic delete-then-insert patterns

☐  Quality gate confirms: unique keys, no null keys, no orphan records, reconciliation with source, no missing conversion factors

☐  De-duplication with complete, deterministic ordering

☐  Re-run safety confirmed: identical results on repeated runs

Section F — KPI Calculation, Rules & Accuracy

☐  Base measures in kilograms and local currency only; unit, currency, and calendar expansion in publish layer

☐  Population splits use one exclusive classification with a completeness check

☐  Composites, adjustments, and additivity type declared in the KPI registry

☐  Counts use distinct counting; ratios recomputed after aggregation; stock uses last value

☐  Long (narrow) KPI model confirmed; wide-format pivot only at metric view layer

☐  Every KPI has a named owner and global definition link in the registry

☐  Dictionary generated from registry — no separate maintenance

☐  SISO rules read from configuration; daily grain only in the calculation layer

☐  Calendar aggregation from daily base using shared calendar service

☐  Currency conversion and FX policies declared per KPI family in the registry

Section G — Performance & Cost Efficiency

☐  Runtime budget confirmed: each procedure ≤ 15 min, full chain ≤ 2 hours

☐  Tables partitioned by market and date; efficient file scanning confirmed

☐  Incremental processing confirmed: daily runs process only changed data

☐  No data-multiplication risks from unsafe joins; row-ratio checks in place

☐  No slow processing patterns in critical paths

☐  Storage maintenance policies defined and scheduled

☐  Compute costs tagged by layer, market, and procedure

Section H — Scalability & Multi-Market Readiness

☐  Synthetic market test passes: fictional market onboards via configuration only, zero code changes

☐  Volume scalability confirmed: 3× data volume within 1.5× runtime

☐  Concurrent multi-market runs isolated; no shared temporary objects

☐  Parameter-driven reprocessing confirmed for any date range

Section I — Security & Compliance

☐  Service accounts with least-privilege access; no personal credentials in code

☐  Automated scan confirms no passwords, tokens, or personal data in code

☐  Sensitive columns classified and protected with row-level security where required

☐  Audit columns present on all tables (loaded by, run ID, market, timestamp)

Section J — Testing & Reconciliation

☐  Unit tests for all shared functions with known inputs and expected outputs

☐  Golden-data test per procedure: fixed input produces expected output

☐  Parallel-run reconciliation within tolerance for all KPIs by month and unit

☐  All 21 legacy defects confirmed as resolved or explicitly documented

Section K — Observability & Operations

☐  Complete run logs: status, rows read/written, watermark, duration, quality gate results

☐  Alerts configured for all failure and quality-warning conditions

☐  Operational runbook published and peer-reviewed

☐  End-to-end data lineage visible in the data catalogue for all KPI output tables

Section L — Documentation & Governance

☐  Design note approved before build for all Tier 1 components

☐  All deviations from CDRB standard have an explicit, time-bound waiver

☐  Registry and dictionary in sync; automated drift check passes

☐  Legacy decommission mapping maintained and published

CDRB TEAM COMPOSITION

The CDRB must include both technical and functional members. Code correctness without business validation is meaningless.

| Role | Responsibility |
| --- | --- |
| CDRB Chair | Final approval authority; resolves escalations; ensures global alignment |
| Functional Lead | Validates business rules match requirements; confirms KPI definitions, flags market-specific exceptions |
| Data Architect | Reviews layering, grain, keys, scalability, naming conventions |
| Data Modeler | Reviews entity design, schema, relationships, grain integrity |
| Senior Data Engineer | Reviews code quality, performance, platform best practices, CI/CD |
| Governance Quality & Testing Lead | Reviews governance and quality gates, test coverage, reconciliation approach |
| KPI Steward | Confirms registry entries, additivity, composites, naming against global standards |

CDRB Operating Rhythm

Trigger — Every pull request for a TO-BE procedure, configuration table change, or shared function change

Cadence — Weekly during active build phases; monthly or ad-hoc during stabilization

Quorum — Follow CDRB team composition

SLA — Review completed within 2 business days of submission

Decision rights — Approve / Approve with conditions / Reject with rationale

Escalation — Unresolved items escalate to CDRB Chair, then to SteerCo if cross-market impact

✔  Expected Outcome: Completed code review register with KEEP / IMPROVE / AVOID verdicts for all best practices. CDRB checklist formally adopted as the definition of done. Design requirements list agreed. CDRB team constituted with named roles and a clear mandate to review and sign off the TO-BE design before any build begins.

DAY 2  —  Tuesday, October 20

⚑  Objective: Co-design the target pipeline end-to-end with Data Engineers, applying the best practices as the design standard. Anchor on source-agnostic Core Domains. Define two ingestion scenarios. Agree on the three-tier refresh strategy, the metric view architecture, and consumption patterns.

DAY 2 — FULL DAY —  TO-BE End-to-End Pipeline Design: From Source to Consumption

The new pipeline follows a 5-layer model with defined contracts between each layer: Ingestion → Core Domains → Shared Building Blocks → KPI Engine → Publish. No layer does another layer's job. The architecture is Core Domain-centric — KPI calculation starts from canonical, source-agnostic entities, not from raw source tables. This is a co-design session, not a presentation: every block is challenged, discussed, and agreed with Data Engineers.

Block 1 — Source Ingestion: Two Scenarios

►  CDRB Sections Applicable: A, I, K  —  Layer architecture (A), Security & access control (I), Observability & lineage (K)

All data must land in Databricks before it enters the Core Domain. Two distinct paths exist depending on source maturity:

Scenario 1 — Existing GCP Pipelines (migration in progress):  Data already ingested and harmonised in GCP (SAP orders, invoices, deliveries, inventory, master data). As migration progresses, pipelines move natively into Databricks. If any migration gets delayed and falls out of sync with the OSA project timeline, the team creates a federated connection between GCP and Databricks — pulling the already-harmonised data into Databricks to unlock the Core Domain build without waiting. This is a time-bound tactical bridge, not a permanent architecture. It is retired once the native migration catches up.

Scenario 2 — New Data from Source Systems or Manual Files:  Data that has never existed in GCP — for example, Nielsen, Snacksync, harmonised manual files (ALT hierarchies, SISO rules, financial ratios, targets). The project team owns the full end-to-end path: ingest, harmonise, and bring into Databricks Core Domains following the same Bronze → Silver → Core Domain pattern.

Design decisions required for both scenarios:

- Standard ingestion contract: what format, quality checks, and metadata must every source deliver before entering the Core Domain?

- Federated connection design for Scenario 1: latency, refresh frequency, cost management, and the retirement trigger

- Ownership: DP&E owns the build for both scenarios; the OSA project team owns requirements and validation

- Market identifier confirmed on every table from the point of ingestion

Block 2 — Data Harmonisation & Standardisation (Silver Layer)

►  CDRB Sections Applicable: B, D, E  —  Core domain standards (B), Code structure & naming (D), Loading & quality assurance (E)

Source-system quirks are absorbed at this layer — downstream layers never see them. Every source (GCP migration, Nielsen, Snacksync, manual files) converges into the same standardised format before entering Core Domains.

Activities at this layer: cleanse and enforce data types, standardise naming conventions, convert weights to kilograms and values to local currency using shared functions, apply deterministic de-duplication, and run data quality expectations (row count, null keys, format checks with failures logged). Market identifier is confirmed on every row.

Block 3 — Core Domain Build (Source-Agnostic Gold Layer)

►  CDRB Sections Applicable: A, B, E  —  Layer separation (A), All core domain criteria (B), Loading & quality assurance (E)

The heart of the architecture. Six canonical domain entities — not tied to SAP, GCP, Nielsen, or any other source system. Reusable across all markets. A new market onboards by configuring ingestion and mapping into the same entities, not by creating new ones.

The six core domain entities:

- D1 — Sales Orders: Fixed grain per order line per market. Market scope from configuration. Document roles resolved from reference tables. Values in kilograms and local currency only.

- D2 — Invoices: Fixed grain per invoice line. Document role stored as a single attribute column, not as 15 separate IF expressions. Free-good flag from configuration.

- D3 — Deliveries: Fixed grain per delivery item. Latest version via deterministic de-duplication. Weights in kilograms only — no weight exposed as a value.

- D4 — Order Schedule & Status: Fixed grain per order line. Initial and last confirmed schedule dates, block flags, reference date for on-time calculation.

- D5 — Order–Invoice Detail: The shared fact that every sell-in KPI starts from. Roles and signs from configuration. Base measures only. Quality gate reconciles totals with D2.

- D6 — Order–Delivery Detail: Delay days, invoiced and completed flags. Outer joins with unknown-member handling — replacing today's inner joins that silently drop rows.

Design rule: core domain tables contain attributes and document roles only. No KPI flags or calculated outcomes. Core domains know nothing about KPIs.

Block 4 — Market Configuration Layer

►  CDRB Sections Applicable: C  —  All configuration & master data criteria (C)

All market-specific parameters externalised from code into ten versioned, market-keyed configuration tables that the business can maintain. These tables are what allow the same code to run for any market. They cover: market scope definitions, document type classifications, reason code roles, item category roles, cut-off rules, open order bucket conditions, FX conversion policies, SISO business rules, the KPI registry (the dictionary as executable metadata), and quality rule thresholds.

Plus a set of pure, unit-tested shared functions for common operations: unknown-member handling, weight conversions, unit-of-measure lookups, FX rate lookups, financial ratio lookups, cut-off windows, rate period resolution, and calendar period resolution.

Block 5 — KPI Calculation

►  CDRB Sections Applicable: A, D, E, F  —  Layer separation (A), Code structure & template (D), Loading & quality (E), All KPI calculation criteria (F)

The KPI engine reads from Core Domains and Market Configuration only. Business logic is parameterised — the same engine runs for any market; only the configuration input differs. Output is a narrow table: KPI code, grain keys, unit of measure, and value. No wide columns with dozens of hand-written lines per unit.

KPI procedures by domain:

- Sell-in Order/Invoice: roles and signs from configuration, open-order buckets as one exclusive classification, net-revenue ratio from registry

- Sell-in Delivery: delivered, on-time, not-invoiced, completed-standard measures; fixes the "delivered value = weight" defect

- Sell-in Targets: quotas with configurable version rule

- SISO Daily Base: one daily grain only; monthly and weekly aggregations derived by the calendar service — eliminating the duplicate procedures

- SISO Rules Engine: priority-based matching from configuration table, finite formula vocabulary (use current sell-in, use previous sell-in, use EPOS sell-out, roll forward stock). Changing a rule is a configuration update.

- Inventory: stock snapshots from a single location master (snapshot additivity — last value, not sum)

- Shipment: shipment detail base measures

Block 6 — KPI Publication / Data Products

►  CDRB Sections Applicable: F, G, J  —  KPI calculation & accuracy (F), Performance & cost (G), Testing & reconciliation (J)

A generic publish layer shared by all KPI domains. The publish steps are identical across all domains — only the input KPI codes differ. This is what makes the architecture scalable: a new KPI domain follows the same publish pattern without writing new publish logic.

The six publish steps in sequence:

- Step 1 — Read base measures from the KPI calculation layer (kilograms and local currency only)

- Step 2 — Evaluate composites from the registry: for example, net revenue = billing minus returns minus refusals, applied at base grain

- Step 3 — Expand units of measure using the shared function for every unit in the registry list. A missing conversion factor produces NULL with a logged warning — not a silent zero.

- Step 4 — Convert currency using the single shared utility and the configuration-driven FX policy (replacing the current six different conversion approaches)

- Step 5 — Aggregate by calendar, respecting the additivity type from the registry: additive measures use sum, counts use distinct counting, ratios are recomputed from components, snapshots use last value

- Step 6 — Merge and reconcile: after loading, confirm that published totals match base-layer totals within the defined tolerance

⚑  Key Design Decision: Wide vs Long KPI Storage Format

This is a critical architectural decision for Block 6 and Block 7. The design adopts a mixed approach: long format for storage, wide format for consumption.

Long (narrow) format at the business process level — The pipeline stores all KPIs as rows — one row per KPI code, unit of measure, and grain level. This means adding a new KPI or a new unit of measure requires only adding rows to the registry, not altering table structures. The long format aligns naturally with the KPI registry: if a KPI is registered with three units, it gets three rows.

Wide format at the semantic consumption layer — The conversion to wide format — where each KPI becomes a column — happens at the metric view layer (Block 7), not in the pipeline. Specific metric views pivot long KPI rows into wide column structures for consumption patterns. Different views serve different personas and report structures.

Why this matters — Long format is optimised for governance, scalability, and the KPI engine. Wide format is optimised for query performance and user-facing report design. By keeping them separate — pipeline long, consumption wide — neither layer is compromised.

Discussion questions for the session:

- Are there any consumption patterns that require wide format earlier than the metric view layer?

- Which metric views need wide-column pivots versus which can consume long format directly?

- How does the long-to-wide conversion at the metric view layer affect DirectQuery performance?

- Should wide-format pivots be generated dynamically from the registry, or defined manually per metric view?

Block 7 — Semantic / Consumption Layer: Unity Catalog Metric Views  ★ Enriched

►  CDRB Sections Applicable: I, K, L  —  Security & RLS (I), Observability & lineage (K), Documentation & governance (L)

The bridge between the data products (Block 6) and the consumers (Block 8). This is where the long/narrow KPI model is converted into wide format for specific consumption patterns, where row-level security is applied, and where Genie and  discover and understand the governed KPI universe.

What metric views do:

- Expose governed KPI measures and dimensions as SQL views registered in Unity Catalog

- Provide the business-friendly interface that Power BI, Genie, and  consume — users never access raw pipeline tables directly

- Apply row-level security at this layer, not in the pipeline — a single policy point for all downstream consumers

- Serve as the ownership boundary: DP&E builds and maintains up to and including metric views; BI Transformation owns the design specifications and builds from metric views forward

Wide-format conversion at the metric view layer:

Metric views convert the long KPI model into wide format for specific consumption patterns. Different views serve different personas and report designs:

- A sell-in metric view for the commercial team might present columns like "sell-in net revenue (kg)", "sell-in net revenue (cases)", "sell-in billing (local currency)" — pivoted from the long base

- A SISO operations view might present sell-in, sell-out, and stock columns side by side for the same customer and period

- A supply chain view might present delivery, inventory, and on-time metrics in a wide layout

Long-format views are also available for advanced analytics, ad-hoc queries, and Genie interactions that prefer flexible filtering by KPI code rather than fixed column names.

Genie readiness (AI natural-language Q&A):

Genie discovers and understands metric views through Unity Catalog metadata. For Genie to produce trustworthy answers, the following must be in place:

- Metric view descriptions registered in Unity Catalog — what the view represents, what each column means, what period and grain the data covers

- KPI registry provides business-friendly names, synonyms, and full definition text — so Genie uses "sell-in net revenue" consistently, not 12 different names from different source tables

- Column-level semantic tags enable Genie to understand which columns are measures (sumable), which are dimensions (filterable), and which are ratios (must not be summed)

- Genie spaces are designed per business persona: a commercial director space, a supply chain space, a finance space — each connected to the metric views most relevant to their role

Design decisions for the session:

- Which KPIs and which metric views are in scope for Wave 1?

- Should views be designed per domain (sell-in, SISO, inventory) or per business persona?

- What metadata, descriptions, and synonyms must be registered for each metric view?

- Where does the Genie prompt-to-KPI mapping configuration live — in the KPI registry or in a separate Genie configuration layer?

Block 8 — Consumption: AI/BI Dashboards, Genie Spaces, , Apps

►  CDRB Sections Applicable: I, L  —  Security & access control (I), Documentation & governance (L)

The build from the metric view layer forward. This block covers the full consumption ecosystem for Wave 1 and beyond.

Dashboards (AI/BI):

Connected to Unity Catalog metric views — no direct connections to raw pipeline tables. Reports consume governed, row-level-security-protected metric views. Existing Mexico and Wacam dashboards are migrated to use the new metric views, enabling side-by-side validation during the parallel-run period.

Genie Spaces (Natural Language Q&A):

Natural language interface for business users. Genie reads metric views; the KPI registry provides descriptions, synonyms, and definitions. Users ask "what was sell-in net revenue for Walmart in September?" and Genie generates the correct query against the governed metric view. Genie spaces are designed per business persona.

Key design principle: The consumption layer never bypasses the metric views. No report connects directly to a pipeline Delta table. This ensures row-level security, KPI definitions, and governance are always applied — regardless of how the data is consumed.

Design decisions for the session:

- What are the priority Genie spaces for Wave 1? Which personas and which KPI domains?

- How do existing reports migrate to the new metric views: phased migration or big-bang cutover?

- What is the governance model for metric view changes? Who approves a new view or a modification?

Cross-Cutting: Standard Procedure Template (8 Blocks Applied to Every Procedure)

Regardless of which layer a procedure belongs to, it follows the same 8-block structure. This makes every procedure predictable and reviewable.

| Block | Name | Purpose |
| --- | --- | --- |
| 0 | Contract | Grain, business key, owner, version — no logic, just the specification. The first thing any reviewer reads. |
| 1 | Context | Market, run ID, run date, load mode. Watermark retrieved from the shared watermark utility. |
| 2 | Config | Read configuration rows for this market. No literal codes or thresholds exist after this block. |
| 3 | Extract | Read from upstream domain table or view — only rows changed since the watermark or within the rolling window. |
| 4 | Transform | Named steps calling shared functions. One step = one business idea. Maximum 80 lines per step. |
| 5 | Quality Gate | Check unique keys, null keys, orphan records, sum reconciliation, missing conversion factors. Thresholds from configuration. |
| 6 | Load | Merge on business key — repeatable and safe. No truncate-then-insert, no delete-then-insert. |
| 7 | Log | Record rows read/written, watermark position, status, duration. Errors caught once, logged with context, re-raised. |

Three-Tier Refresh Strategy

The pipeline supports three distinct processing modes controlled by a run-scope parameter. This balances data freshness against compute cost.

| Tier | When | Data Window | Purpose |
| --- | --- | --- | --- |
| Long Horizon | Weekends (Saturday to Sunday) | Full history (example) | Full historical rebuild. Runs when compute cost is lowest and business impact is minimal. Used after rule changes or new market onboarding. |
| Mid Horizon | Workday nights | Last 3 months (example) | Cost-effective nightly refresh keeping recent history current for next-morning reporting. |
| Short Horizon | Every 1 hour during the day | Last 15 days (example) | Keeps operational data fresh for intraday decision-making, live Genie Q&A, and same-day alerting. |

Implications for design: run scope as a parameter on every procedure, partitioning by market and date, shared watermark mechanism, and compute cluster sizing per tier.

✔  Expected Outcome: Agreed end-to-end pipeline architecture with 8 building blocks anchored on 6 source-agnostic core domain entities and the best practices. Long/narrow KPI model confirmed for the pipeline with wide-column pivot at the metric view layer. Genie readiness requirements agreed. Two ingestion scenarios defined with triggers and retirement criteria. Three-tier refresh strategy agreed.

DAY 3  —  Wednesday, October 21

During November and December 2026, Lingaro will execute the blueprint to design the global solution, following the executional steps agreed on Day 2 and applying all Code Design Review Board (CDRB) criteria (Sections A–L) to ensure proper design at every step.

As part of this phase, Lingaro must also deliver a working product running in the MDLZ Databricks exploration environment. Lingaro will establish federated connections with GCP and bring new data or manual files into this environment to build and prototype the solution.[

⚠ Fixed-Price SOW Commitment: This work is treated as fixed price. Lingaro must present the running prototype and results in January 2027. This is a non-negotiable SOW commitment.

Workstream Overview

| Workstream 1 (WS-1) — Known Design Build | Workstream 2 (WS-2) — Discovery & Reverse Engineering |
| --- | --- |
| Based on OSA Mexico & Wacam (originally built by Lingaro in GCP), now rebuilt in the current Databricks/GCP sandbox. Proves the design works end-to-end. Code migrates to Databricks on AWS once the new environment is ready. | Access provisioned in October. From November 2: full end-to-end reverse engineering of GCP stored procedures and Power BI semantic models for Brazil and Southern Cone, with parallel on-site market visits in São Paulo and Buenos Aires. |

Day 3 Morning • 08:30 – 12:30 WS-1 Executable Blueprint: Build on Current Databricks / GCP (Mexico & Wacam)

Objective

Produce the complete executable blueprint for Workstream 1. Starting point: the end-to-end pipeline is live in GCP for Mexico and Wacam, including existing KPIs and dashboards. Every CDRB section and every Day 2 pipeline block is mapped to named Lingaro resources, deliverables, and dates starting November 2.

Dedicated Business-Process Tracks

Each track follows the same steps and phases on a daily basis:

- OTC

- EPOS Sell-out / Channel Inventory

- SISO

- Master Data, Historical & Manual Files

- Market Share

- Gen BI Consumption Design — KPIs architecture, metric view design and Genie setup including supervisor agents

WS-1: November Deliverables ¦ Applicable CDRB: Sections A, C, D

- Use the AS-IS stored procedures, then design TO-BE pipelines as starting reference using Mexico and Wacam due readiness.

- Manual files harmonization and populate the new harmonized manual files with existing data from MX and WC.

- For Market Share: review existing ingestion and provide recommendations for optimization, given that Nielsen changes schema without pre-communication.

- Business rules converted to configuration objects using AI to read existing code and propose those objects.

- Core Domain fit/gap analysis against LA existing design, including Brazil for this case only.

- KPI harmonization finalized, including structure and material population with formulas, filters and calculation.

- Show and apply CDRB reviews and actions for all items related to this phase. List all applicable cases.

WS-1: December Deliverables ¦ Applicable CDRB: Sections B, E, F, G, H, I, J, K, L

- Full solution design finalization and sandbox build: base measures, loading/error handling, KPI engine, performance, scalability (Section H synthetic market test), security (Section I), testing framework (Section J), observability (Section K), documentation (Section L).

- Build the foundations: config tables, shared functions, utilities, SP template.

- Core domains design readiness and build into Databricks exploration zone.

- AI-assisted redesign of Market level objects for data preparation as configurable objects. Provide optimization scenarios to avoid multiple steps and costs.

- AI-assisted redesign leveraging pre-calculated KPIs and data preparation, ensuring configurable objects for each step for future markets rollout.

- KPI domain design readiness and build end-to-end for Wacam & Mexico as a common design, with pipelines and configurable steps.

- Data Quality, Data Governance and Documentation end-to-end.

- Show and apply CDRB reviews and actions for all items related to this phase. List all applicable cases.

Three-Phase Build Sequence on Current Environment

| Phase | Phase | Deliverables |
| --- | --- | --- |
| Phase 1 | Foundations | - Configuration tables & shared utility functions - Stored-procedure template + unit test harness - Unity Catalog structure in current Databricks sandbox confirmed |
| Phase 2 | Core Domains | - 6 canonical domain entities built with the 8-block pipeline template - Quality gates passed; CDRB Sections B & E reviewed and approved - MX & WC ingestion running end-to-end in sandbox |
| Phase 3 | KPI Domains | - 8-step repeatable template per domain: Register → Configure → Build → Publish → Parallel Run → Reconcile → Quality Gate → Sign-off - All KPI domains complete with metric views and Genie spaces - AI/BI dashboards validated against source system baselines |

✓ Expected Outcome: Executable WS-1 plan with named Lingaro resources assigned to each business-process track. Clear daily cadence with same steps and phases applied to each track. CDRB review register populated with all applicable items and planned actions per month. Working prototype foundations in the Databricks exploration zone by end of December.

Day 3 Afternoon • 13:30 – 17:30 WS-2 Executable Blueprint: Brazil & Southern Cone (Nov & Dec)

Starting point: Data and pipeline are live in GCP, data still to be ingested, and most KPIs are pre-calculated in the front-end (Power BI DAX measures).

Dedicated Business-Process Tracks

Each track follows the same steps and phases on a daily basis:

- Brazil PVC and VR Products

- OTC

- EPOS Sell-out / Channel Inventory

- SISO

- Master Data, Historical & Manual Files

- Market Share

- Snacksync Integration

- Gen BI Consumption Design — KPIs architecture, metric view design and Genie setup including supervisor agents

WS-2: November Deliverables ¦ Applicable CDRB: Sections A, C, D

Team in the Back-Office

- Inventory all existing logic from GCP — use AI tools to read existing stored procedures, extract business rules, transformations, filters, and KPI formulas. Document everything into the KPI inventory template. Analyze filters that could become configurable assets.

- Inventory all existing logic from Power BI — upload Power BI semantic layers into Databricks and read all measures, calculated columns, and DAX logic. Map each measure to the corresponding KPI inventory entry.

- Preliminary Manual files mapping based on GCP ingestions.

- Snacksync integration design and data in scope agreed.

- Based on findings from GCP and Power BI, populate the KPI inventory — for each KPI: code, kind, formula, filters, adjustments, unit list, currency list, calendars, additivity, owner, and version — reflecting the reality of what each market actually calculates today. Should also harmonize with KPI inventory from Mexico and Wacam, including additional level of harmonization with Global Product team.

- Identify gaps and conflicts — flag where Brazil or Southern Cone logic differs from the Mexico/Wacam canonical definitions. These become the conflict register for the next harmonization round.

Team in the Front-Office (Market Visits)

- Market visits begin (São Paulo and Buenos Aires).

- Interview business and technical teams — capture undocumented rules, manual adjustments, workarounds, and tribal knowledge that exist outside the code or BI layer.

- Manual files mapping deep dive with users and owners.

- Based on users' interaction, populate the KPI inventory — for each KPI: code, kind, formula, filters, adjustments, unit list, currency list, calendars, additivity, owner, and version — reflecting the reality of what each market actually calculates today. Should also harmonize with KPI inventory from Mexico and Wacam, including additional level of harmonization with Global Product team.

- Identify gaps and conflicts — flag where Brazil or Southern Cone logic differs from the Mexico/Wacam canonical definitions. These become the conflict register for the next harmonization round.

Market Visit Plan

| Resource | Destination | On-Site Activities |
| --- | --- | --- |
| Brazil OTC/EPOS/Market Share | São Paulo, Brazil | - OTC & EPOS / Market Share data assessment and source mapping - GCP/Power BI reverse engineering - Business interviews with local analytics owners / Local stakeholder interviews - Manual file mapping - KPI rules capture inventory and harmonization sessions - Dashboard inventory - Data quality, governance and stewardship assessment |
| Brazil VR/PVC | São Paulo, Brazil | - VR & PVC unique source assessment - GCP/Power BI reverse engineering - Business interviews with local analytics owners / Local stakeholder interviews - Manual file mapping - KPI rules capture inventory and harmonization sessions - Dashboard inventory - Data quality, governance and stewardship assessment |
| Southern Cone OTC/EPOS/Market Share | Buenos Aires, Argentina | - OTC & EPOS / Market Share data assessment and source mapping - GCP/Power BI reverse engineering - Business interviews with local analytics owners / Local stakeholder interviews - Manual file mapping - KPI rules capture inventory and harmonization sessions - Dashboard inventory - Data quality, governance and stewardship assessment |

WS-2: December Deliverables ¦ Applicable CDRB: Sections B, E, F, G, H, I, J, K, L

- Manual files harmonization completed and filled the new harmonized manual files from Brazil and Southern Cone, designing now the full LA template.

- Use the AS-IS stored procedures, then design TO-BE pipelines and align with future / dynamic pipeline design.

- Snacksync integration design finalized.

- For Market Share: data inventory for BR (Brazil) and SC (Southern Cone) ingestion finalized with recommendation for optimization, given that Nielsen changes schema without pre-communication.

- Core Domain fit/gap completed and build for full LA including Snacksync.

- Business rules as configuration objects (populate from code) as object-oriented design, including files population and harmonization based for full LA.

- KPI harmonization finalized, including structure and material population with formulas, filters and calculation, now for full LA.

- Show and apply CDRB reviews and actions for all items related to this phase. List all applicable cases.

✓ Expected Outcome: Executable WS-2 plan with named resources for back-office and front-office teams. Market visit schedule confirmed (São Paulo, Buenos Aires). Complete KPI inventory template populated for Brazil and Southern Cone. Conflict register produced for harmonization round with Mexico/Wacam canonical definitions. Full LA harmonized manual files template completed.

DAY 4 — Thursday, October 22 Full LA Solution Build / Prototype + Team Launch

Day 4 Morning • 08:30 – 12:30 Full LA Solution Build / Prototype into Databricks Exploration Zone

Objective

Plan and commit the January 2027 deliverable: the full LA solution as a global scalable product, built as a working prototype in the Databricks exploration zone. This is the convergence of WS-1 and WS-2 into one unified product. Lingaro must commit to this delivery as part of the fixed-price SOW.

⚠ Fixed-Price SOW Commitment: With final inputs from Brazil and Southern Cone, Lingaro must deliver the full LA solution as a global scalable product — implementation of common KPI definitions, managed in the Databricks designated components and configurable objects. This is a MUST in the SOW. Lingaro needs to commit to deliver with this expectation.

January 2027 Deliverables — Full LA Solution

- Full solution design finalization and sandbox build: base measures, loading/error handling, KPI engine, performance, scalability (Section H synthetic market test), security (Section I), testing framework (Section J), observability (Section K), documentation (Section L).

- Build the foundations: config tables, shared functions, utilities, SP template.

- Core domains design readiness and build into Databricks exploration zone.

- AI-assisted redesign of Market level objects for data preparation as configurable objects. Provide optimization scenarios to avoid multiple steps and costs.

- AI-assisted redesign leveraging pre-calculated KPIs and data preparation, ensuring configurable objects for each step for future markets rollout.

- KPI domain design readiness and build end-to-end for full LA as a common design, with pipelines and configurable steps.

- Data Quality, Data Governance and Documentation end-to-end.

- Show and apply CDRB reviews and actions for all items related to this phase. List all applicable cases.

Global Scalability Playbook Requirement

Lingaro must provide a playbook on how this design is replicable into other markets based only on configuration and leveraging designed calculation. In case new markets have different KPI calculation, Lingaro must explain how this will be handled in the solution. The playbook is a mandatory deliverable in the SOW.

CDRB Section-to-Month Mapping

The table below maps all 12 CDRB sections to their primary review months across the blueprint phase.

| Sec. | Section Name | November | December | January |
| --- | --- | --- | --- | --- |
| A | Architecture & Layering | ⬤ Primary | ○ Review | ○ Review |
| B | Core Domain Design | ○ Prep | ⬤ Primary | ○ Review |
| C | Configuration: Business Rules as Data | ⬤ Primary | ○ Review | ○ Review |
| D | Code Structure & Readability | ⬤ Primary | ○ Review | ○ Review |
| E | Data Loading & Quality Assurance | ○ Prep | ⬤ Primary | ○ Review |
| F | KPI Calculation, Rules & Accuracy | ○ Prep | ⬤ Primary | ⬤ Primary |
| G | Performance & Cost Efficiency | ― | ⬤ Primary | ○ Review |
| H | Scalability & Multi-Market Readiness | ― | ○ Prep | ⬤ Primary |
| I | Security & Compliance | ― | ⬤ Primary | ○ Review |
| J | Testing & Reconciliation | ― | ⬤ Primary | ○ Review |
| K | Observability & Operations | ― | ⬤ Primary | ○ Review |
| L | Documentation & Governance | ○ Prep | ⬤ Primary | ○ Review |

⬤ Primary = primary quality gate this month   ○ Review = ongoing review   Prep = preparation activities   ― = not yet active

Program High level Roadmap — CDRB Sections A–L synced with Nov / Dec / Jan

ROADMAP — Synced with CDRB Sections A through L

The roadmap is organised by calendar period with both workstreams. CDRB section references indicate which review criteria are active in each phase.

| Period | Workstream 1 — Mexico & Wacam | Workstream 2 — Brazil & Southern Cone |
| --- | --- | --- |
| November (CDRB: Sections A, C, D) | ▶ Manual files harmonization and population based on MX/WC inputs ▶ Business rules converted to configuration objects using AI to read existing code ▶ Core Domain fit/gap analysis against LA existing design ▶ KPI harmonization finalized ▶ CDRB reviews: configuration tables, shared functions, procedure template | ▶ Market visits begin ▶ GCP stored procedure inventory using AI ▶ Power BI semantic layer upload and KPI mapping ▶ Business interviews ▶ Manual files mapping ▶ Snacksync integration design and data in scope agreed |
| December (CDRB: Sections B, E, F, G) | ▶ Full solution design: base measures, loading/error handling, KPI engine, performance, scalability (Section H synthetic market test), security (Section I), testing framework (Section J), observability (Section K), documentation (Section L) ▶ Phase 1 foundations build: config tables, shared functions, utilities, SP template ▶ Phase 2 core domains design readiness for build ▶ Phase 3 KPI domain design readiness for build end-to-end for Wacam & Mexico ▶ Data Quality, Data Governance and Documentation end-to-end ▶ AI-assisted redesign leveraging pre-calculated KPIs from GCP ▶ CDRB reviews: core domain procedures, KPI engine first domain | ▶ Manual files harmonization completed and population for LA ▶ Snacksync integration design finalized ▶ Core Domain fit/gap for full LA including Snacksync ▶ Business rules as configuration objects (populate from code) as object-oriented design, including files population and harmonization based for full LA ▶ KPI harmonization with all formulas, filters, and adjustments completed for full LA |
| January 2027 (CDRB: Sections F, H, I) | ▶ Full LA solution design incorporating all four markets ▶ Full readiness for E2E build ▶ Blueprint Sign-off for the scope of OTC, EPOS, MDLZ Inventory, Snacksync, Brazil VR / PVC and Market Share ▶ Parallel run begins: new vs legacy pipeline | ▶ Full LA solution design incorporating all four markets ▶ Full readiness for E2E build ▶ Blueprint Sign-off for the scope of OTC, EPOS, MDLZ Inventory, Snacksync, Brazil VR / PVC and Market Share |
| February 2027 (CDRB: Sections J, K) | ▶ Full build starts in Databricks: all KPI domains, publish layer, metric views ▶ CDRB final review: all procedures, testing evidence, reconciliation reports | ▶ Full build starts in Databricks: all KPI domains, publish layer, metric views ▶ CDRB final review: all procedures, testing evidence, reconciliation reports |
| March 2027 (CDRB: Section L) | ▶ Full build complete with testing, performance evidence, reconciliation ▶ All BUs onboarded by configuration — scalability proven for Latin America ▶ This is the proof point: if configuration-only onboarding succeeds, the design is globally scalable ▶ CDRB final sign-off: documentation, governance, decommission mapping | ▶ Full build complete with testing, performance evidence, reconciliation ▶ All BUs onboarded by configuration — scalability proven for Latin America ▶ This is the proof point: if configuration-only onboarding succeeds, the design is globally scalable ▶ CDRB final sign-off: documentation, governance, decommission mapping |
| April 2027 | ▶ Project Team testing and validation in Development environment for the scope of OTC, EPOS, MDLZ Inventory, Snacksync, Brazil VR / PVC and Market Share | ▶ Project Team testing and validation in Development environment for the scope of OTC, EPOS, MDLZ Inventory, Snacksync, Brazil VR / PVC and Market Share |
| May & June 2027 | ▶ Full user testing and validation in Development environment for the scope of OTC, EPOS, MDLZ Inventory, Snacksync, Brazil VR / PVC and Market Share | ▶ Full user testing and validation in Development environment for the scope of OTC, EPOS, MDLZ Inventory, Snacksync, Brazil VR / PVC and Market Share |
| July 2027 | ▶ Full user testing and validation in Quality environment (Integration test) for the scope of OTC, EPOS, MDLZ Inventory, Snacksync, Brazil VR / PVC and Market Share | ▶ Full user testing and validation in Quality environment (Integration test) for the scope of OTC, EPOS, MDLZ Inventory, Snacksync, Brazil VR / PVC and Market Share |
| August 2027 |  | ▶ Full user testing and validation in Quality environment (UAT) for the scope of OTC, EPOS, MDLZ Inventory, Snacksync, Brazil VR / PVC and Market Share |
| September 2027 | ▶ Production readiness | ▶ Production readiness |

✓ Expected Outcome: Agreed January prototype scope: full LA solution running in Databricks exploration zone. SOW language confirmed: fixed-price commitment for prototype delivery. Global Scalability Playbook outline agreed. Blueprint Sign-off scope confirmed: OTC, EPOS, MDLZ Inventory, Snacksync, Brazil VR/PVC, and Market Share.

Day 4 Afternoon • 13:30 – 17:30 Lingaro Readiness, Capability Showcase & Team naming assignment

This session is structured in four parts. Lingaro must come fully prepared to demonstrate methodology readiness mapped to the Day 2 End-to-End Pipeline Design and CDRB governance criteria, present real comparable use cases with measurable evidence, confirm every named resource assignment, and formally commit to the execution plan before the workshop closes.

Part 1 — Lingaro New Ways of Working (∼90 min)

Lingaro must demonstrate — not merely describe — that their methodology and work-planning approach is fully aligned with the Day 2 architecture, the 3-phase build sequence, and CDRB governance. This is a working session with evidence, not a slide overview. Lingaro must arrive with prepared material covering each item below.

Alignment with the Day 2 End-to-End Pipeline Architecture (8-Block Model)

Demonstrate how the Lingaro team’s daily task assignments map to each of the 8 pipeline blocks from the Day 2 design. For every block, name the responsible engineer and show the expected cadence:

•  Block 1 — Source Ingestion: Federated GCP bridge in the current Databricks sandbox; incremental load patterns.

•  Block 2 — Silver Layer: Standardisation, cleansing, type enforcement, null handling.

•  Block 3 — Core Domains: 6 canonical entity types (OTC, EPOS, SISO, Master Data, Manual Files, Market Share).

•  Block 4 — Market Configuration: 10 configuration tables + 8 shared functions. Zero hard-coded rules..

•  Block 5 — KPI Calculation: Parameterised calculation engine per domain. Sell-in, SISO, Inventory, Shipment, Market Share..

•  Block 6 — KPI Publication: Generic 6-step publish: Register → Configure → Build → Publish → Parallel Run → Reconcile.

•  Block 7 — Metric Views: Wide-format pivot in Unity Catalog; RLS applied; Genie readiness.

•  Block 8 — Consumption Layer: AI/BI dashboards, Genie spaces, supervisor agents.

Alignment with the 3-Phase Build Sequence

Show how the team’s sprint plan maps to the three agreed phases:

•  Phase 1 — Foundations (Nov Wk 1–2): Configuration tables & shared utility functions; stored-procedure template + unit test harness; Unity Catalog structure confirmed in current Databricks sandbox.

•  Phase 2 — Core Domains (Nov Wk 3 – Dec Wk 1): 6 canonical domain entities built with the 8-block pipeline template; quality gates passed; CDRB Sections B & E reviewed and approved; MX & WC ingestion running end-to-end in sandbox.

•  Phase 3 — KPI Domains (Dec Wk 2–4): 8-step repeatable template per domain applied: Register → Configure → Build → Publish → Parallel Run → Reconcile → Quality Gate → Sign-off. All KPI domains complete. AI/BI dashboards validated against source baselines.

CDRB Integration into Work Planning

Demonstrate how CDRB Sections A–L are embedded as the formal definition-of-done for every deliverable. Lingaro must walk through:

•  The pull-request workflow: who submits, who reviews, how the 2-business-day SLA is enforced.

•  The CDRB checklist gate: no deliverable is closed without the corresponding CDRB section items verified.

•  The CDRB review register: populated with all applicable items and planned actions per week, per section.

•  The weekly CDRB review session: sections reviewed each week, quorum requirements, evidence format.

•  Pattern-first build discipline: one reference pipeline, one reference domain, one reference KPI — peer-reviewed and published as the mandated template before any variation is built.

•  Variation handled by configuration: zero code forks. Every market difference resolved through configuration rows.

•  Quality at source: data quality checks embedded as the pipeline is built — not validated after the fact.

Daily Execution Model & Tooling

•  Daily stand-up structure: how 30-minute daily stand-ups are structured per workstream from November 2. Show the actual board and task-tracking tool.

•  Parallel execution management: how Lingaro manages 6+ business-process tracks simultaneously without losing coordination or quality.

•  Progress reporting that is evidence-based, not percentage-based: what deliverable was completed, what CDRB item was verified, what is next.

•  Escalation and dependency management: how cross-workstream dependencies are tracked and how blockers are escalated.

•  Risk management for the fixed-price engagement: technical debt is logged, owned, and resolved within the same phase it is created.

✓ Expected Outcome: MDLZ is confident that Lingaro’s working methodology is compatible with the 8-block pipeline architecture, 3-phase build sequence, CDRB governance, and the daily execution cadence required. Any gaps in methodology are identified and resolved before November 2.

Part 2 — Lingaro Use Case Showcase (∼60 min)

Lingaro must present at least 2–3 comparable projects delivered to other customers that demonstrate their ability to execute on the scale, complexity, and methodology required for OSA 2.0. This session is about proof, not promises. For every use case, Lingaro must present the following structured evidence:

Required Evidence per Use Case

•  Project context: Industry, data volumes, number of markets / BUs, timeline, team composition, and total delivery scope.

•  Architecture similarity: Did the project follow a layered pipeline architecture with domain-centric design? Were business rules externalised into configuration tables? Was there a KPI engine or equivalent parameterised calculation layer?

•  Scalability evidence: Was the solution designed for multi-market or multi-BU onboarding through configuration only — no code changes? What was the concrete proof point and measurable result?

•  Quality governance: Did the project use a formal code review process comparable to the CDRB? How were quality gates, testing frameworks, and reconciliation implemented and enforced?

•  AI-assisted development: Did the project use AI tools to accelerate code analysis, business rules extraction, or automated redesign — as required for WS-1 (GCP stored procedures) and WS-2 (Power BI DAX measures)?

•  Consumption layer delivery: Was there a semantic layer, metric views, or BI consumption design comparable to Blocks 7–8 (Unity Catalog metric views, Genie, AI/BI dashboards)?

•  Lessons learned: Opportunities for improvement identified, what was learned, and how those learnings directly apply to OSA 2.0 risk mitigation.

•  Reference contacts: Client testimonials or reference contacts available for MDLZ to follow up with directly.

Comparable projects should cover at least one of: multi-market data platform build; KPI harmonization at scale across Business Units; Gen BI / AI consumption-layer implementation; Databricks migration from GCP or another cloud platform.

✓ Expected Outcome: MDLZ has concrete evidence that Lingaro has delivered comparable solutions at scale. Differences between past projects and OSA 2.0 requirements are clearly identified and mitigation plans are discussed and documented.

Part 3 — Named Resource Assignment, Experience & Travel Planning (∼60 min)

Lingaro must confirm the named individuals assigned to every role, their relevant experience, and all logistics. No role is left without a name — every seat must be filled with a confirmed person, a first deliverable date, and confirmed system access before November 2.

Travel Planning

Market visits must be confirmed before October 31. Named engineers, dates, and logistics:

Environment Readiness Confirmation

All environments must be ready by October 31. Lingaro confirms each of the following:

| Environment | Status Required by Oct 31 | Owner |
| --- | --- | --- |
| Current Databricks/GCP Sandbox (WS-1) | Confirmed ready; Unity Catalog structure in place | Partner Architect + MDLZ Platform Team |
| GCP Read Access for Brazil & Southern Cone (WS-2) | All WS-2 Data Engineers have GCP read credentials | MDLZ Platform Team + Partner PM |
| Power BI Workspace Access (WS-2) | Semantic models and reports accessible for download | MDLZ Analytics Owner + Partner PM |
| AI Code-Reading Tools | Set up and validated for GCP stored procedure analysis | Senior Architect + Data Engineer 2 |
| Databricks on AWS (Future) | Timeline from MDLZ Infrastructure confirmed for planning | MDLZ Infrastructure Lead |

✓ Expected Outcome: Every role has a confirmed named person with relevant experience. Travel plans confirmed. All environments ready. AI tooling validated. No blockers remain for a November 2 start.

Part 4 — Governance Calendar & Commitment Round (∼30 min)

Governance Calendar

| Cadence | Format & Duration | Owner | Output |
| --- | --- | --- | --- |
| Daily Stand-up (per WS) | 15 min, virtual | Lingaro Partner PM | Actions log updated; blockers escalated within 24 hrs |
| Weekly CDRB Review | 60 min, structured review session | Senior Architect | CDRB section statuses updated: In Progress / Approved / Action Required |
| Weekly 4-Box Report | Written PMO template, distributed | Lingaro Partner PM | Circulated to all stakeholders every Friday |
| Bi-weekly SteerCo Update | 45 min, executive update off-line | MDLZ Digital Analytics Lead | SteerCo decisions logged; escalations resolved |
| Monthly Executive Summary | Written summary + roadmap update | Lingaro Partner PM + MDLZ Lead | Distributed to MDLZ Senior Leadership |

The Commitment Round

Each named Lingaro resource confirms the following before the workshop closes:

•  They understand their assignment, their workstream, and their first deliverable.

•  They have (or will have by November 1) access to all required environments.

•  They accept the fixed-price commitment and the January 2027 prototype deadline.

•  They know who they report to and what daily rhythm they will follow.

•  They have reviewed the CDRB Sections applicable to their work and understand the quality gate requirements.

✓ Expected Outcome: Every attendee leaves with a confirmed name and role, a designated workstream, a first deliverable for November 2, and a shared daily cadence. Governance calendar agreed. Lingaro’s methodology readiness and comparable use cases demonstrated. No ambiguity on the start date.

FUTURE ROADMAP — February to September 2027

The future roadmap builds on the TO-BE pipeline architecture agreed on Day 2 — the 8-block model (Source Ingestion → Silver Layer → Core Domains → Market Configuration → KPI Calculation → KPI Publication → Metric Views → Consumption) with the CDRB Sections A–L as quality gates at every stage. The November–January blueprint phase delivers the full LA solution design and working prototype in the Databricks exploration environment. Starting in February 2027, the project transitions from exploration to production-grade delivery.

February 2027 — Full Migration Begins: Exploration to Databricks AWS Dev

CDRB Active: Sections J (Testing & Reconciliation), K (Observability & Operations)

•  Full migration from Databricks exploration zone to Databricks AWS Dev environment starts.

•  Scope covers the complete 8-block pipeline: ingestion (Block 1), federated scenarios, core domains (Block 3), configurable objects (Block 4 — 10 configuration tables + 8 shared functions), all KPI domains (Block 5), publish layer (Block 6), metric views (Block 7 — Unity Catalog views with RLS), Genie and AI/BI consumption (Block 8).

•  Every procedure migrated follows the 8-block template (Contract → Context → Config → Extract → Transform → Quality Gate → Load → Log).

•  CDRB J01: Unit tests confirmed for all shared functions. CDRB J02: Golden-data tests per procedure. CDRB J03: Parallel-run reconciliation active. CDRB J04: Legacy variation log maintained.

•  CDRB K01: Complete run logs verified. CDRB K02: Alerts configured for SLA breaches. CDRB K03: Operational runbooks drafted. CDRB K04: Data lineage visible in Unity Catalog.

•  CDRB final review initiated: all procedures, testing evidence, and reconciliation reports staged for review.

March 2027 — Migration Complete, Scalability Proven

CDRB Active: Section L (Documentation & Governance) — Final Sign-Off

•  Full migration from Databricks exploration zone to Databricks AWS Dev finishes.

•  Unit testing complete for all shared functions and procedures; performance evidence documented (Section G benchmarks: each procedure ≤ 15 min, full chain ≤ 2 hours).

•  Reconciliation confirmed: new pipeline vs legacy pipeline, KPI-by-KPI × month × unit of measure, within agreed tolerance.

•  All BUs onboarded by configuration — scalability proven for Latin America. Brazil and Southern Cone onboard through configuration rows only — zero code changes. If the synthetic market test (CDRB H01) and configuration-only onboarding succeed, the design is globally scalable and ready for rollout beyond Latin America.

•  Applicable to full scope: ingestion, federated scenarios, core domains, configurable objects, all KPI domains, publish layer, metric views, Genie, AI/BI.

•  CDRB L01: All design notes approved. CDRB L02: All waivers explicit and time-bound. CDRB L03: Registry and dictionary in sync with automated drift check. CDRB L04: Legacy decommission mapping complete and published.

•  CDRB final sign-off: all procedures, testing evidence, and reconciliation reports reviewed and accepted.

April 2027 — Project Team Testing & Validation in DEV

CDRB Active: Sections F (KPI Accuracy), G (Performance), I (Security) — Final QA Gate

•  Full project team testing and validation in the Development environment.

•  Scope: OTC, EPOS, MDLZ Inventory, Snacksync, Brazil VR / PVC, and Market Share — all domains end-to-end.

•  Testing covers all 8 pipeline blocks, all configuration tables, all KPI domains, all metric views, and all Genie spaces.

•  Quality gate confirmation before releasing to user testing: all CDRB checklist items accepted, all reconciliation within tolerance, all known opportunities logged and resolved.

•  Security review: CDRB I01 (least-privilege access), I02 (no sensitive data in code), I03 (RLS confirmed), I04 (audit trail complete).

•  Performance confirmation: CDRB G07 monitoring dashboards live; compute cost within budget.

•  Internal gate confirmed: the project team certifies the solution is ready for business users.

May & June 2027 — Full User Testing & Validation in DEV

CDRB Active: Section F (KPI Accuracy Validation), Section H (Scalability Confirmation)

•  Full user testing and validation in the Development environment.

•  Business users from all four markets (Mexico, Wacam, Brazil, Southern Cone) test the complete solution.

•  Scope: OTC, EPOS, MDLZ Inventory, Snacksync, Brazil VR / PVC, and Market Share.

•  User acceptance testing against real business scenarios, KPI validation against legacy reports, Genie space usability testing, and AI/BI dashboard validation.

•  CDRB H01 scalability test: fifth synthetic market onboarded via configuration only — proves global rollout readiness.

•  Triage and resolution cycle: all critical and high priority items addressed before promotion to Quality.

July 2027 — Integration Testing in Quality Environment

CDRB Active: Section J (Testing & Reconciliation), Section I (Security)

•  Solution promoted from Development to Quality environment.

•  Full integration testing: end-to-end pipeline execution, cross-domain data flows, multi-market concurrent runs (CDRB H: market isolation confirmed).

•  Performance and volume testing against Section G benchmarks in the Quality environment.

•  CDRB I security review: least-privilege access confirmed, no sensitive data in code, RLS confirmed end-to-end, audit trail complete.

•  CDRB J reconciliation: final parallel run between Quality pipeline and legacy GCP pipeline — KPI-by-KPI sign-off.

August 2027 — User Acceptance Testing (UAT) in Quality Environment

CDRB Active: Section F (Final KPI Sign-Off), Section L (Governance Artefacts)

•  Full UAT in Quality environment with business stakeholders from all four LA markets.

•  Final business sign-off on KPI accuracy, dashboard correctness, Genie response quality, and data lineage.

•  Parallel run: Quality environment new pipeline vs legacy GCP pipeline — final reconciliation and acceptance.

•  CDRB L governance artefacts confirmed: technical and business documentation complete, data dictionary current, lineage confirmed.

•  Go / no-go decision for production release agreed with MDLZ Digital Analytics Leadership.

September 2027 — Product Readiness for Go-Live

CDRB Active: Sections A–L — Full Final Sign-Off

•  Production readiness confirmed: all CDRB sections A–L signed off, all testing evidence documented, all reconciliation within tolerance.

•  Operational readiness: CDRB K03 runbooks published, CDRB K02 alerts configured, CDRB G07 monitoring dashboards live, CDRB K04 data lineage visible.

•  Legacy GCP pipeline decommission plan activated: CDRB L04 every legacy procedure mapped to its replacement and decommission schedule agreed.

•  Go-live for OSA 2.0 across Latin America — Mexico, Wacam, Brazil, Southern Cone — as the first globally scalable MDLZ data analytics product.

•  Global Scalability Playbook published: confirms configuration-only onboarding path for any new market, with no code changes required.

APPENDIX — CDRB Sections A–L Quick Reference

CDRB Section-to-Month Mapping (November 2026 – September 2027)

| Sec. | Section Name | Nov | Dec | Jan | Feb | Mar | Apr | May-Jun | Jul | Aug | Sep |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| A | Architecture & Layering | ⬤ Primary | ○ Review | ○ Review | ○ Review | ○ Review | ― | ― | ― | ― | ✓ Sign-off |
| B | Core Domain Design | ○ Prep | ⬤ Primary | ○ Review | ○ Review | ○ Review | ― | ― | ― | ― | ✓ Sign-off |
| C | Configuration: Business Rules as Data | ⬤ Primary | ○ Review | ○ Review | ○ Review | ○ Review | ― | ― | ― | ― | ✓ Sign-off |
| D | Code Structure & Readability | ⬤ Primary | ○ Review | ○ Review | ○ Review | ○ Review | ― | ― | ― | ― | ✓ Sign-off |
| E | Data Loading & Quality Assurance | ○ Prep | ⬤ Primary | ○ Review | ○ Review | ○ Review | ― | ― | ― | ― | ✓ Sign-off |
| F | KPI Calculation, Rules & Accuracy | ○ Prep | ⬤ Primary | ⬤ Primary | ○ Review | ○ Review | ⬤ QA | ⬤ UAT | ○ Review | ⬤ UAT | ✓ Sign-off |
| G | Performance & Cost Efficiency | ― | ⬤ Primary | ○ Review | ○ Review | ○ Review | ⬤ QA | ― | ⬤ QA | ― | ✓ Sign-off |
| H | Scalability & Multi-Market Readiness | ― | ○ Prep | ⬤ Primary | ○ Review | ○ Review | ― | ⬤ Proof | ○ Review | ○ Review | ✓ Sign-off |
| I | Security & Compliance | ― | ⬤ Primary | ○ Review | ○ Review | ○ Review | ⬤ QA | ― | ⬤ QA | ― | ✓ Sign-off |
| J | Testing & Reconciliation | ― | ⬤ Primary | ○ Review | ⬤ Primary | ⬤ Primary | ⬤ QA | ⬤ QA | ⬤ Int. | ⬤ UAT | ✓ Sign-off |
| K | Observability & Operations | ― | ⬤ Primary | ○ Review | ⬤ Primary | ○ Review | ○ Review | ― | ○ Review | ― | ✓ Sign-off |
| L | Documentation & Governance | ○ Prep | ⬤ Primary | ○ Review | ○ Review | ⬤ Sign-off | ○ Review | ― | ○ Review | ○ Review | ✓ Sign-off |

⬤ Primary = primary quality gate this month   ○ Review = ongoing review   Prep = preparation activities   QA = Quality environment gate   UAT = User Acceptance Testing gate   ✕ = not yet active   ✓ Sign-off = final acceptance

CDRB Sections A–L Summary

| Sec. | Name | Objective | Primary Month(s) |
| --- | --- | --- | --- |
| A | Architecture & Layering | Medallion architecture (Bronze/Silver/Gold), Unity Catalog, GCP federated bridge, naming conventions, folder/schema structure. | November |
| B | Core Domain Design | Canonical entity types, entity relationship modelling, shared entity patterns, domain boundaries and ownership. | December |
| C | Configuration: Business Rules as Data | All business logic externalized into configuration tables — no hard-coded rules. Versioning, auditability, market-level parameterization. | November |
| D | Code Structure & Readability | Stored-procedure template, modular design, naming conventions, code comments, review-ready standards. | November |
| E | Data Loading & Quality Assurance | Incremental vs. full-load patterns, error handling, null/type/range checks, data quality dashboards, reconciliation. | December |
| F | KPI Calculation, Rules & Accuracy | Parameterized calculation engine, formula accuracy, calculation rules registry, parallel run reconciliation against GCP baselines. | Dec / Jan |
| G | Performance & Cost Efficiency | Query performance tuning, compute optimization, Databricks cluster configuration, cost monitoring and alerting. | December |
| H | Scalability & Multi-Market Readiness | Synthetic market test: add a new market using configuration only, with no code changes. Validates design portability. | January / May-Jun |
| I | Security & Compliance | Row-level security, column masking, Unity Catalog permission model, MDLZ data classification compliance. | December |
| J | Testing & Reconciliation | Unit tests, integration tests, reconciliation framework vs. GCP source-of-truth, regression test suite, acceptance criteria. | December / Feb-Mar |
| K | Observability & Operations | Pipeline monitoring, alerting SLA breaches, operational dashboards, incident runbooks, on-call rotation. | December / February |
| L | Documentation & Governance | Technical and business documentation, data dictionary, lineage, governance artefacts, and knowledge transfer materials. | December / March |